# ColorSnap Week 8 Progress Report #2

Name: Sijie Guo

Email: sijieg@uchicago.edu

Date: May 15, 2026

## Progress Since the Previous Report

Since the last report, I focused on making ColorSnap more stable and closer to a production-ready full-stack app. The main product flow is still the same: users can upload a photo or take one directly in the app, receive an AI-assisted color analysis, view personalized recommendations, save looks, add products to the cart, and book a consultation.

I also improved the quality of the AI-generated results. The analysis output is now more structured, more explainable, and more careful about confidence and image quality. I added an evaluation feature for the color analysis workflow so I can test results against sample cases and use the evaluation report to improve prompts, calibration, and recommendation quality over time.

The biggest improvement this week was backend reliability. I added stability controls around the AI analysis workflow, including request rate limiting, concurrency isolation, circuit breaker behavior, degraded fallback results, a persistent analysis job queue, and result caching. This makes the app safer to demo because one slow or failed AI request is less likely to affect the whole system.

On the user experience side, I added and refined several practical features. Users can now start from either a file upload or camera capture, then continue through analysis, results, product recommendations, saved looks, shopping cart actions, and consultation booking. This makes the demo feel more like a complete product instead of a set of separate pages.

I also improved the backend health endpoint so it now reports queue status, cache status, OpenAI concurrency state, and circuit breaker state. This gives a clearer picture of whether the analysis service is healthy or under pressure.

In addition, I updated deployment-related configuration and environment examples so these stability settings can be tuned without changing code. I verified that both the backend and frontend production builds still compile successfully.

## What I Expect to Accomplish by the End of the Quarter

By the end of the quarter, I expect ColorSnap to be ready as a polished capstone demo. My goal is not to make it a fully commercial product, but to make it feel complete, understandable, and technically credible.

The main remaining work is final UI polish, testing the full user journey, cleaning up demo data, and making sure the deployed version is reliable. I also want to prepare a clear final presentation that explains the architecture, the AI workflow, the evaluation feature, the recommendation logic, and the trade-offs I made for the capstone scope.

If time allows, I may add small improvements to monitoring, error messages, or saved-result behavior. However, the priority is to keep the demo stable and focused rather than adding too many new features at the end.

## Current Status

ColorSnap now has a complete local demo flow, stronger AI result quality, and a stronger backend foundation. The project still needs final polish and deployment validation, but the core capstone story is in place: AI color analysis, evaluation-supported improvements, explainable recommendations, camera or upload input, shopping actions, saved looks, and consultation booking.